Magic Card Scanner — Implementation Plan (Python + Scryfall + SQLite)

Goals

- Use an external camera to scan MTG cards (including foils/fancy frames).

- Identify the correct printing reliably.

- Store scans into collections (each collection = logical grouping).

- Export collection(s) to CSV/XLSX formats usable by deck sites.

- Provide a simple GUI for capture → confirm → add → export.

0) Architecture overview

Split the project into 6 modules so it stays sane:

- Capture: camera selection, live preview, take snapshot

- Card detection: find card in frame, crop, perspective correct

- Identification:

  - Try visual match (preferred for foils)

  - Fallback to OCR (still useful)

  - Use Scryfall to resolve final card record

- Storage: SQLite schema + CRUD for collections and entries

- GUI: minimal screens: preview/capture, confirm card, collection list, export

- Export: CSV/XLSX + “export presets” for deck sites

Keep a small “orchestrator” that wires these together.

1) Tech stack & dependencies

Core

- opencv-python — camera + image processing

- numpy

- requests — Scryfall API calls

- sqlite3 (built-in) — database

- PySide6 — GUI

For “foils/fancy frames” robustness

Use a hybrid identification pipeline:

- Visual similarity matching using image embeddings (more resilient to glare than pure OCR)

  - Option A (local, easy): imagehash (perceptual hash) + strong preprocessing

  - Option B (stronger): onnxruntime + a lightweight vision embedding model (CLIP-like)

- OCR fallback:

  - easyocr (good dev experience) OR pytesseract (lighter runtime)

Export

- pandas

- openpyxl (XLSX writing)

Nice-to-have

- rapidfuzz — fuzzy name matching if OCR is imperfect

- diskcache or a simple SQLite cache table — avoid repeated Scryfall queries

2) Database design (SQLite)

Use SQLite as the source of truth, export views to CSV/XLSX.

Tables

collections

- id (PK)

- name (unique)

- created_at

cards (cached canonical card printing data from Scryfall)

- id (PK) — internal

- scryfall_id (unique)

- name

- set_code

- collector_number

- rarity

- lang

- layout

- image_uri_normal

- oracle_id (optional)

- last_fetched_at

collection_entries

- id (PK)

- collection_id (FK)

- card_id (FK)

- quantity (int)

- is_foil (bool)

- condition (text nullable)

- notes (text nullable)

- added_at

Constraints / indices

- Unique composite index so duplicates increment quantity instead of new row:

  - (collection_id, card_id, is_foil, condition)

- Index on cards(name) for searching.

3) Identification pipeline (foil-friendly)

You want this to work even with glare and special frames. Use a tiered approach.

Step A — Detect & normalize the card image

Input: raw camera frame
Output: “card patch” (rectified, cropped, consistent orientation)

- Convert to grayscale

- Edge detect (Canny)

- Find contours → biggest rectangle-like contour

- Perspective transform (warp to standard aspect ratio)

- Normalize:

  - adaptive contrast / CLAHE

  - mild denoise

  - optional glare reduction attempt (see notes below)

This makes every subsequent method better.

Step B — Quick candidate narrowing (fast)

Goal: produce a small list of possible matches (10–50), so the expensive steps stay cheap.

Options (pick one initially):

- OCR name region (even partial) → Scryfall fuzzy search → candidates list
Even if OCR is shaky, it often narrows down enough.

- OR approximate visual hash on the whole card patch → match against a cached local gallery

MVP recommendation: do OCR name region first for candidate generation (fast + simple), then do visual confirmation.

Step C — Visual confirmation (the “foil resistant” part)

Given: normalized card patch + candidate list from Scryfall
Goal: choose best match reliably.

Approaches:

- Perceptual hash (pHash/dHash)

  - Download candidate images (or cache them locally)

  - Compute hash for:

    - entire card art region (crop center art box)

    - optional title bar region

  - Compare Hamming distance and pick lowest

  - Pros: easy, fast

  - Cons: can struggle with very similar arts / alternate frames unless tuned

- Embedding similarity (stronger)

  - Run an embedding model on the art crop (and/or full card)

  - Cosine similarity with candidate embeddings

  - Pros: more robust across lighting/frame differences

  - Cons: more setup

Practical recommendation: start with pHash confirmation. If it’s not robust enough, upgrade to embeddings later.

Step D — Resolve printing precisely

Once you’ve selected a Scryfall “best match”:

- store scryfall_id, set_code, collector_number, name, image URIs

- for double-faced / split cards, store by the printing’s scryfall_id and handle layout in export.

Step E — Human-in-the-loop confirmation (always)

Even the best scanner needs a confirm step:

- Show matched card image + name + set + collector number

- If confidence is low, present top 5 matches as clickable options

- Add “search by name” override box

This keeps your scanning flow unblocked.

4) GUI plan (simple but efficient)

Use PySide6 with 3–4 screens/panels.

Main window layout

Left: Live camera preview

- dropdown: camera device

- button: Capture (spacebar hotkey)

- toggle: auto-capture (optional later)

Right: Scan result / confirm

- matched card image

- name, set, collector number, foil toggle, quantity stepper (+/-)

- confidence indicator

- alternatives list (top matches)

- “Accept” adds to current collection

Top: Collection selector

- dropdown: collection

- button: New collection

- quick stats: total cards / unique printings

Bottom: Export

- export preset dropdown (Generic, Moxfield, Archidekt, etc.)

- buttons: Export CSV, Export XLSX

5) Export strategy (deck-site friendly)

Internally you store rich data; export is “views”.

Start with “Generic CSV”

Columns:

- Count

- Name

- Set (set code)

- Collector Number

- Foil (TRUE/FALSE)

- optional: Condition, Language

Then add presets by mapping headers:

- Each preset defines:

  - filename pattern

  - column order

  - column names

  - transformations (e.g., foil as “foil” vs boolean)

Implementation: a JSON file like export_presets.json that your app reads.

6) Caching strategy (speed + offline-ish)

Avoid re-downloading images and re-calling Scryfall:

- Cache Scryfall card JSON in cards table.

- Download and cache card images to disk:

  - cache/images/{set_code}_{collector_number}_{scryfall_id}.jpg

- For visual matching, cache computed hashes/embeddings:

  - cards.phash_art

  - cards.phash_full

  - or cards.embedding_blob

7) Development milestones (build in slices)

Milestone 1 — Skeleton app

- Done: PySide6 window, camera preview

- capture frame to file: currently manual button

- manual “Add dummy row” to SQLite collection

Milestone 2 — Card detection

- contour detection + perspective warp

- save normalized card patch

- show patch in GUI

- 2A — Detection + Trigger (what you’re asking about)

  - frame stream processing

  - change detection

  - stability debounce

  - auto-trigger scan

- 2B — Card extraction

  - contour detection

  - perspective transform

  - normalized card image

Milestone 3 — Scryfall integration

- OCR name region → Scryfall fuzzy search

- show top candidates in UI

- store chosen card in DB

Milestone 4 — Visual confirmation

- download candidate images

- compute pHash on art crop

- auto-pick best + show confidence + alternatives

Milestone 5 — Collection workflow

- create/select collections

- adding increments quantity correctly

- browsing/searching within a collection

Milestone 6 — Export

- generic CSV export

- XLSX export

- export presets via JSON mapping

Milestone 7 — Quality & speed

- caching, image preprocessing improvements

- keyboard-first scanning flow:

  - space = capture

  - enter = accept

  - arrows = pick alternative

  - f = toggle foil

  - +/- = quantity

8) Image preprocessing tips for foils (practical)

These aren’t perfect “glare removal,” but they help recognition:

- Use polarized light / adjust camera angle (best real-world fix)

- In code:

  - CLAHE on luminance channel

  - mild bilateral filter

  - normalize brightness

  - try multiple crops (full card vs art box) and pick best similarity score

Also: prioritize matching on the art box crop rather than full frame styles.

10) Definition of “done” for MVP

- You can scan a card, confirm match, and add it to a chosen collection.

- Scans work reasonably on foils because you:

  - rectify the card image

  - use OCR only for narrowing candidates

  - use visual hashing to confirm

- You can export a collection to CSV that imports into at least one deck site.

  Capture → save normalized image

  OCR name-region → Scryfall search

D) OCR → Scryfall pipeline

  read APIs for GUI (list_collections, list_entries)

  CSV / deck-builder export

  Scryfall cache freshness policy

The next storage/GUI bridge pieces that make the app feel real:

- “Scan Card” flow: open a dialog that lets you simulate adding a card (for now), calling add_card_to_collection_service.

- A real “get or create collection” UX.

- Basic edit actions: increment/decrement qty, toggle foil, notes.

If you want, next I can add:

- A “Capture” button that grabs the current frame and shows a frozen image

- A simple card-crop overlay (rect guide) so you align the card

- Save captured frames to disk for debugging the OCR + Scryfall matching pipeline

In this order:

- Add scan controls to the UI:

  - Auto Scan

  - Foil toggle

  - Condition dropdown

  - Rescan Now

- Add scanner_controller.py

- Wire CameraWidget.latest_frame_bgr into the controller

- Implement:

  - central crop region

  - change detection

  - stability timer

  - cooldown after successful scan

- For now, plug in a fake recognizer so the auto-scan loop works end-to-end

- Then replace fake recognizer with real OCR/Scryfall matching